Pre-injector Upgrade Updates
(31 Mar – 14 Apr 2010)
C.Y. Tan
14 April 2010

---
Source Status

---
LEBT Status

---
Solenoid Dimensions (Variant 6)

---
Possible Einzel Lens Design

---
MEBT Status

---
RFQ Status
- PS for RFQ is in linac area.
- Source test area will be cleared to become RFQ test area.
- “Purchasing Bureacracy” is holding up order. Must have bid process because sole source cannot be done easily.

---
RFQ reminders
- If Schempp is vendor
  - Make sure that the vanes are cleaned! See ISIS email.
    - Some cleaning details supplied by ISIS.
  - Review and verify on site mechanical design and construction (already in contract).
- Add current transformers at beginning and end of RFQ. (Save space in MEBT).

---
Test Stand
- Room preparation.
- Beam dump
- Instrumentation
  - Wires
  - Dipole for energy
  - Faraday cup (longitudinal bunch length and charge)
    - ISIS used gas scattering analyzer (?).