## Slide 1: PIP
Wednesday 30,2011

## Slide 2: 11/30/2011 Agenda
Project Update(s)
Stuart Meeting
Schedule Effort
RFQ / LEBT Beam Work
Budget News
15 Hz Cavity Testing – John Reid
Booster Anode Supply Replacement Details – Rene Padilla
Today Talks:
Pat Sheahan – Bias Supplies
Next Week Schedule:
Updates
Talks
Meetings

## Slide 3: Updates -
Met with Stuart – more details on what is expected from us for the DOE
  Write-up (another one) with a RLS, management plan and budget plan (AIPs)
  The write-up is due in 6 weeks….
  We need to complete the schedule work by the end of the calendar year
Starting to meet with Level 3 managers to get details on a resource loaded schedule RLS
  So far : Steve H, Tom K. and Dave A.
Keith sent out an email with times/place to meet and discuss RLS
  13:00 hours today in huddle
  Questions/Problems?
RFQ/LEBT
  Source testing has started – will start to measure solenoids and trim settings calibration
  RFQ is connected to HP and will now start HP conditioning!
Budget News
  PO’s are going along without any issues
  May have some additional money – so may expand on PIP FY12 work….
15 Hz cavity testing - Reid
Booster Anode (comments on moving forward) - Rene

## Slide 4: Talks
Booster Bias Supplies (West G) Pat Sheahan
  Next Week Talks/Updates
Booster Notching Move/Changes Salah C.