## Slide 1: PIP
Wednesday Feb 1st,2012

## Slide 2: 2/1/12 Agenda
Project Update(s)
Today Talks:
Pellico - PIP Status
Steve Kotz - Booster RF Power
Tom Kubicki - Solid State Upgrade Driver Modules
Next Week(s) Talk Schedule:
  Updates
  Talks
Feb. 8:
  Elmie Peoples - PIP Schedule

## Slide 3: Updates -
Base-lining Schedule
PIP Handbook
  Completed and given to Stuart for review and for DOE
    Changes made at Stuarts request – added burdened labor and M&S
      This had a small impact on several task – no affect on 2012
    DOE lab management walk through last Friday – Pointed out PIP Items/Issues
RFQ/LEBT
  BPM energy measurements continue – still having some issues
  Emittance probe measurements starting this week
Budget News
    No news on budget exercise -
Shutdown still April 30th last beam!
MI Magnet failure – water leak
  Take advantage of downtime – PIP work (SS cables)
Ioanis Kourbanis will lead a half day review of Booster absorber task.
  Sometime in February/Early March?

## Slide 4: Talks
Steve Kotz - Booster RF Power Amplifiers
Tom Kubicki - Solid State Upgrade Driver Modules