## Slide 1: PIP
Wednesday April 10th ,2012

## Slide 2: 4/4/12 Agenda
Project Update(s)
Pellico - PIP Status
Talk(s)
None –(Review Status Report Effort)

## Slide 3: Updates -
RFQ/LEBT
  RFQ energy issue continues – Spectrometer Measurement Thursday and Friday
  RFQ reconnected – working on feedback control loops
Long Shutdown just 3 weeks away!
  Lots of PIP related studies underway
    Phase Lock
    Cogging Tests
    Orbit Work Continues
Fernanda has set up a new network drive dedicated for PIP project
  beamssrv1/pip.bd
Discussions of Shutdown Work/Beam Studies
  http://www-ad.fnal.gov/proton/protonsched/shutdown2012.html
  Mary and I will present shutdown schedule – work list next Wednesday (look at schedule)
Today - RLS/Effort Update
  Elmie sent out “a slightly-revised report template” for the schedule update worksheet
  Keith and Fernada
    QA on recent report

## Slide 4: Talks
  Next Week April 18th 2012
Pellico, Convery: Review of the Shutdown Schedule