## Slide 1: PIP Update
June 27th 2012

## Slide 2: Agenda
Summary Update
  Current Activities
Talks
  Linac & Booster Transformers Crawford
  Linac Notching DE Johnson

## Slide 3: Update
General Info
Latest Budget Info
  Infusion of money for Y-BE2 transformer and 7835 acquisition
  75% year done – still have lots of $$ scheduled to be spent!!
    Please, approve specs & drawings so planned procurements can go ahead
    Get those reqs in
RLS Info
  Still processing changes, expect update soon
Task Info
RFQ
  Two problems with RFQ design found: rod thickness and extraction gap
  Extraction gap adjusted
    Conditioning this week
    Energy measurements tomorrow?
    Rods being machined
High-power ferrite testing – expect some results soon
Cavity from station 7 Refurb – High power testing complete?
  Two more stations pulled

## Slide 4: Talks
  Linac & Booster Transformers Crawford
  Linac Notching DE Johnson