## Slide 1: PIP Update
Sept 12 2012

## Slide 2: Agenda
Summary Update
  Current Activities
Updates/Talks:
  Trevor Butler - Linac Modulator
  Dan Bollinger - New Source for the RFQ
  Salah Chaurize - RFQ Platform Installation

## Slide 3: Update
General Info
Current Work
  Booster RF cavity [Tuners on – testing underway] Results?
  Linac Transformer – No Install/Moving to Indoors/MCC Work
  Booster Transformer – Have PO but not likely to happen now
  LCW – Work finishing up – fill the system soon
  RFQ – Sources are off and removal underway!! No going back!
  High Power RF – A req has made it way into the system for 2M!
  High Power Ferrite Testing - National has order for some M4 ferrites
  Booster Absorber – Working on marble face and motion control
  Linac Modulator – Planning for FY13 effort (In house mostly/SLAC)
  Booster Solid State – No more installs this FY but work continues
  Booster Modulator work (six done and 4 more almost ready) Production?
  Tuner with new ferrite (plan is have it fully assembled today)
Shutdown - comments (Fernanda, Todd, Mary)
END OF Fiscal Year - I have stopped signing PO’s due to purchase of Klystron
I have received a lot more requests since yesterday – I am holding them for now. Meeting with Ann to go over numbers – to see where we stand. There is very little left in Division or Lab and are being very tight with spending. No guarantee that reqs in process will be approved!

## Slide 4: Talks
  Trevor Butler - Linac Modulator
  Dan Bollinger - New Source for the RFQ
  Salah Chaurize - RFQ Platform Installation