## Slide 1: PIP Update
June 12th 2013

## Slide 2: Agenda
Summary Update
  Current Activities/Updates
  Startup Plans
  Upcoming Talks, Reports, Meetings
Updates/Talks:
Jean-Paul Carneiro - TraceWin 3D Simulations of the Fermilab Linac

## Slide 3: Update
General Info
  PreAcc Beam: Source Current ~60ma
  Linac Beam: Tank 1 in at ~ 34ma, Tank 3 ~29ma, Tank 7 ~26ma
  Booster Beam: Pushing Higher Intensity in preparation of MI startup
    Have reached about 4E12
  Studies are underway:
    Apertures / Orbit Smoothing will continue – Kiyomi, Boosters
    PreAcc/ Linac capture & acceleration tuning
    Cogging software work continues
    Booster optics software – Tan, Eliana -> streamlining and documenting
    Booster SS: No recent failures upstairs – some issues with RF19 (tunnel?)
  Booster RF cavity rework
    Cavity from RF15 – being high power tested – will go back in next week at RF7 location
    Spare cavity work – have made progress – ceramic ends put on and preparing to vacuum test (2 weeks?)
    Booster RF Cavity 8 will outer tuner replaced – fixed RF leak!
    Tuner that was removed did have problems – pitting on cones…which were not there before install
    We will have swap a cavity next week – and then set schedule for another cavity (two cavities out) when labor available
  Booster Ferrites
    National Magnetics working on order – any news? Also need to send back cores with incorrect dimensions.
    High mu cores – still no news?
  RFQ –2nd source is up and running – several problems (still investigating) Trim delivered 6/12 – small current gain
  HLRF – Exchanging documentation with CPI – we have resubmitted our bid to them for cost update – done this week?
    SLAC (Ongoing discussions about role and Klystron issues – very helpful) Craig Burkhart visited the lab two weeks ago….
    We will write a new PO this week/early next if all goes well…
  Linac Modulator – no news – testing
  Booster Shielding – We are finishing up the write-up….plan is to have a meeting and then submit report to ES&H
  Booster Transverse/Longitudinal dampers – Higher intensity allowed tune-up but need to proceed with new hardware
  MI Startup: Date set for Jun24th?
Startup comments (Fernanda, Todd)

## Slide 4
Spare Cavity
New RFQ trim
New RFQ trim installed
Booster ~4E12
Efficiency ~ 91%

## Slide 5: Upcoming Talks
Future Meetings to be Scheduled:
Bill Pellico - Loss Test Scans for Shielding Assessment
John Reid - Solid State Installation - Final Report
Kiymoi – Booster cogging plans
Eddy – Booster damper plans
Tan – RFQ Summary (after install of corrector and source B operating)

## Slide 6: Upcoming
Reports
  Update of PIP Design Report – Yearly update work
  PMG – some time next month….
Budget Issues – Submitted FY14 labor and Budget
  Labor given to other divisions
    Will soon need to work with department heads to firm up names
  PIP 11 M FY14 budget given to Ann
Please use the E-Log to put general work in progress updates/photos – weekly would be nice – if progress is being made in task
  Need to post