## Slide 1: PIP Budget/Schedule Status Ken Domann 9/23/15

## Slide 2: % Compl to WBS Lev 4 (Yellow >= 10% Late, Green >= 10% Early)

## Slide 3: Milestone Status (7/1/15 – 12/31/15) (Red > 3 months late)

## Slide 4: FY15 Total Obl Budget thru August 2015

## Slide 5: FY15 To-date FTEs by OHAP – Fcst vs Act

## Slide 6: FY15 Monthly FTEs by OHAP – Fcst vs Act

## Slide 7: FY15 To-date FTEs by Div – Fcst vs Act

## Slide 8: FY15 Monthly FTEs by Div – Fcst vs Act