## Slide 1: PIP – General Update Jan 11th 2017
Linac Modulator: Testing with 7835 and beam – will switch back later today
Switched yesterday to Marx to allow debugging/testing…found some issues to be fixed
Laser Notcher: Phase modulation testing?, Booster Amp received..
Booster Stations 21 & 22: Update slides today
Cavity 21 & 22: Cavity 21 being tested – not fully tested due to Reid not having time - soon?
Booster BPMs: Purchasing components for boards -
Booster Beam Physics: Lots of LOCO and tune studies: believe there is a problem(s) in algorithm
Collimator: Waiting on final scan - write-up – V. Kapin is back and is setting up time for study
Perpendicular Cavity: Received first large ferrite ring from vendor, testing of witness pieces
Replacement Cavities: Recent work to build a improve parallel bias cavity – delivery fall ’17
Agreed upon basic cavity design – working to finalize drawings/heating – RLS work
Shielding Assessment: Shielding panel has completed it’s work? Should provide document to safety to review and signatures…..

## Slide 2
Upcoming/recent events….
  Shielding panel – results and conclusions
  Want to push beam studies: LOCO and collimators!
  Up against shielding limit
    Slip stacking started – will want more flux….
    Loss limit higher than shielding limit – will push to higher flux after limit is raised.
    Budget issues may arise due to changes in DOE – will likely impact PIP and schedule….