## Slide 1: PIP Budget/Schedule Status Ken Domann 3/22/17

## Slide 2: % Compl to WBS Lev 4 (Yellow >= 10% Late, Green >= 10% Early)

## Slide 3: Milestone Status (10/1/16 – 9/30/17) (Red > 3 months late)

## Slide 4: FY17 Total Obl Budget thru February 2017

## Slide 5: FY17 M&S Obligation Status by Task Code

## Slide 6: FY17 To-date FTEs by OHAP – Fcst vs Act

## Slide 7: FY17 Monthly FTEs by OHAP – Fcst vs Act

## Slide 8: FY17 To-date FTEs by Div – Fcst vs Act

## Slide 9: FY17 Monthly FTEs by Div – Fcst vs Act

## Slide 10: FY17 FTE Trends thru Jan 2017

## Slide 11: FY17 Labor Status by Task Code