## Slide 1: Mechanical Update
Kevin Duel
Booster 2nd Harmonic Cavity
24 May 2018

## Slide 2: Tuner Inner Conductor and Beam Pipe at Plater
This part is still the critical path
Needs to be welded to cavity beam tube after plating

## Slide 3: Cavity Stand Received

## Slide 4: Window Welding
Tack into position on top and bottom

## Slide 5: Window Welding
Checked coupler ring orientation and concentricity

## Slide 6: Window Welding
Protective shielding
Vacuum side weld done 1st

## Slide 7: Window Welding
Top weld done 2nd (non-vacuum)

## Slide 8: Window Leak Checking
Small vacuum leak discovered on window weld
Location pinpointed this morning
Welder to come Tuesday

## Slide 9: Outer Conductor Parts Plated
Significant amount of oxidation to be removed

## Slide 10: Outer Conductor Parts Plated
Significant amount of oxidation to be removed