## Slide 1: AD / Instrumentation Status Mtg. October 30, 2018

## Slide 2: Basic Status to Report
Active
Waiting
Canceled
Estimate percent done
Next expected milestone and date
Successes and/or setbacks.
Opportunities for review by others
Notes: LINAC
Linac Toroids need firmware update to properly compute beam current for different Linac pulse lengths. Mtg. Aug 8, 2018: Aisha is expecting to work with Alexei to update Ning's FPGA code in Fall '18. Aisha expects to update just one Linac Toroid and then the others during the FY19 Shutdown.
IPI2IT
Priority: Need to add electronics and processing for a second ACCT in PIP2IT. This will connect into the Machine Protection System also. Additional DCCT (MEBT) and ACCT (HEBT) to be installed and added to current readout. Needs FPGA and frontend programming.

## Slide 3: Active Projects
Linac Toroid Firmware Update and Maintenance.
NUMI Toroid Calibration / Re-scaling
PIP2IT ACCT and DCCT New Installation.
MI / RR DCCT Update Obsolete Chassis.
Delivery Ring RFKO Slow Extraction
Booster CHG-0 Bergoz DCCT (active?).
Notes: LINAC
Linac Toroids need firmware update to properly compute beam current for different Linac pulse lengths. Mtg. Aug 8, 2018: Aisha is expecting to work with Alexei to update Ning's FPGA code in Fall '18. Aisha expects to update just one Linac Toroid and then the others during the FY19 Shutdown.
IPI2IT
Priority: Need to add electronics and processing for a second ACCT in PIP2IT. This will connect into the Machine Protection System also. Additional DCCT (MEBT) and ACCT (HEBT) to be installed and added to current readout. Needs FPGA and frontend programming.

## Slide 4: Active Projects
Muon Toroid Upgrade
Current Booster Damper Operation
PIP2IT BPM Electronics Upgrade
PIP2IT BPM Linux Upgrade
IOTA BPM Operation
Booster Damper AIP (Transverse / Longitudinal)
Notes: LINAC
Linac Toroids need firmware update to properly compute beam current for different Linac pulse lengths. Mtg. Aug 8, 2018: Aisha is expecting to work with Alexei to update Ning's FPGA code in Fall '18. Aisha expects to update just one Linac Toroid and then the others during the FY19 Shutdown.
IPI2IT
Priority: Need to add electronics and processing for a second ACCT in PIP2IT. This will connect into the Machine Protection System also. Additional DCCT (MEBT) and ACCT (HEBT) to be installed and added to current readout. Needs FPGA and frontend programming.

## Slide 5: Active Projects
Booster BPM Upgrade
  Digitizers
  Timing Card
  Linux Front-End
PIP2IT RF Interlocks (HWR / SSR1)
Recycler BPM Data Upgrade
Recycler BPM Calibrations
Notes: LINAC
Linac Toroids need firmware update to properly compute beam current for different Linac pulse lengths. Mtg. Aug 8, 2018: Aisha is expecting to work with Alexei to update Ning's FPGA code in Fall '18. Aisha expects to update just one Linac Toroid and then the others during the FY19 Shutdown.
IPI2IT
Priority: Need to add electronics and processing for a second ACCT in PIP2IT. This will connect into the Machine Protection System also. Additional DCCT (MEBT) and ACCT (HEBT) to be installed and added to current readout. Needs FPGA and frontend programming.

## Slide 6: Active Projects
P1 Line Resonant BPM Intensity Calibration
Mu2e Delivery Ring BPM Upgrade
Current Delivery Ring BPM FE Code
NUMI Button BPM FE Code
VxWorks 5.5 to 6.4 Conversion
8 GeV BPM FE Code Upgrade
Notes: LINAC
Linac Toroids need firmware update to properly compute beam current for different Linac pulse lengths. Mtg. Aug 8, 2018: Aisha is expecting to work with Alexei to update Ning's FPGA code in Fall '18. Aisha expects to update just one Linac Toroid and then the others during the FY19 Shutdown.
IPI2IT
Priority: Need to add electronics and processing for a second ACCT in PIP2IT. This will connect into the Machine Protection System also. Additional DCCT (MEBT) and ACCT (HEBT) to be installed and added to current readout. Needs FPGA and frontend programming.

## Slide 7: Active Projects
8 GeV BLM Log Amp Boards
PIP2IT Wire Scanner Negative-Bias Circuit
PIP2IT Intensity Monitors (Scrapers, Ring Pickups, Faraday Cup, etc.)
  Bias board 50 ohm outputs
  Other modifications
Laser Profile Monitor
Linac Laser Notcher
Notes: LINAC
Linac Toroids need firmware update to properly compute beam current for different Linac pulse lengths. Mtg. Aug 8, 2018: Aisha is expecting to work with Alexei to update Ning's FPGA code in Fall '18. Aisha expects to update just one Linac Toroid and then the others during the FY19 Shutdown.
IPI2IT
Priority: Need to add electronics and processing for a second ACCT in PIP2IT. This will connect into the Machine Protection System also. Additional DCCT (MEBT) and ACCT (HEBT) to be installed and added to current readout. Needs FPGA and frontend programming.

## Slide 8: Active Projects
Muon Schottky Tune Measurement
PIP2IT New RWCM / Toroid
MI BLM Code Modifications & Studies
LBNF Hadron Monitor
MI-62 Electron Beam Profiler
FAST Bunch Length System Studies
Notes: LINAC
Linac Toroids need firmware update to properly compute beam current for different Linac pulse lengths. Mtg. Aug 8, 2018: Aisha is expecting to work with Alexei to update Ning's FPGA code in Fall '18. Aisha expects to update just one Linac Toroid and then the others during the FY19 Shutdown.
IPI2IT
Priority: Need to add electronics and processing for a second ACCT in PIP2IT. This will connect into the Machine Protection System also. Additional DCCT (MEBT) and ACCT (HEBT) to be installed and added to current readout. Needs FPGA and frontend programming.

## Slide 9: Active Projects
MI-8 Multiwire Repairs (switch, cable swap)
Muon PWC and Ion Chamber work.
  Efforts to purge ArCO2 in PWC’s
NUMI Target Alignment BLMs
M-Test Fiber PWCs
MI12A Dehumidifier Sensors
Notes: LINAC
Linac Toroids need firmware update to properly compute beam current for different Linac pulse lengths. Mtg. Aug 8, 2018: Aisha is expecting to work with Alexei to update Ning's FPGA code in Fall '18. Aisha expects to update just one Linac Toroid and then the others during the FY19 Shutdown.
IPI2IT
Priority: Need to add electronics and processing for a second ACCT in PIP2IT. This will connect into the Machine Protection System also. Additional DCCT (MEBT) and ACCT (HEBT) to be installed and added to current readout. Needs FPGA and frontend programming.

## Slide 10: Active Projects
Meson Ion Chamber and Digitizer Upgrade and Meson Electronics Update. ($50k in FWP)
MI-12B Target Sump Water Level
BNB Expand Target Cooling Instr. Rack
BNB Horn 5 Multiwire (money?)
MI-8 Horn 4 Target Multiwire (cable termination)
Meson Ion Chamber and Digitizer Upgrade
MTA Refurbishment (2 BLMs, 9 multiwires)
UTA Multiwires (4 each)
Upgrade Gloor Multiwires to Gloor II (8 each)
Notes: LINAC
Linac Toroids need firmware update to properly compute beam current for different Linac pulse lengths. Mtg. Aug 8, 2018: Aisha is expecting to work with Alexei to update Ning's FPGA code in Fall '18. Aisha expects to update just one Linac Toroid and then the others during the FY19 Shutdown.
IPI2IT
Priority: Need to add electronics and processing for a second ACCT in PIP2IT. This will connect into the Machine Protection System also. Additional DCCT (MEBT) and ACCT (HEBT) to be installed and added to current readout. Needs FPGA and frontend programming.

## Slide 11
Future Projects
  MI / RR
  Muon
  NUMI