From webber@fnal.gov Thu Jan 23 18:58:11 2003
Date: Tue, 21 Jan 2003 17:44:32 -0600
From: Bob Webber <webber@fnal.gov>
To: Stephen Pordes <stephen@fnal.gov>, Shekhar Mishra <mishra@fnal.gov>,
     Sergio Zimmermann <zimmer@fnal.gov>, Sam Childress <childress@fnal.gov>,
     Pushpalatha Bhat <bhat@fnal.gov>, Peter Prieto <prieto@fnal.gov>,
     Peter Limon <pjlimon@fnal.gov>, Paul Czarapata <pcceed@fnal.gov>,
     Mike Church <church@fnal.gov>, Mark Bowden <bowden@fnal.gov>,
     Joel Butler <butler@fnal.gov>, Jim Crisp <crisp@fnal.gov>,
     James Patrick <patrick@fnal.gov>, Duane Voy <voy@fnal.gov>,
     Craig McClure <mcclure@fnal.gov>, Charlie Briegel <briegel@fnal.gov>,
     Brajesh Choudhary <brajesh@fnal.gov>, Aisha Cadorna <cadornaa@fnal.gov>,
     Peter Wilson <pjw@fnal.gov>
Subject: 1_17_03 RR BPM Meeting minutes (Calibration System)


Minutes of Friday 1/17/03 RR BPM Meeting to discuss calibration system

Attending: P. Prieto, A. Cadorna, M. Bowden, S. Zimmermann, B. Choudhary, B.
Webber

   The design of the calibration circuitry of the present RR BPM system
falls considerably short of the requirements identified for the new BPM
system.  In addition, certain component failures have prevented the present
system from functioning even as designed.  The purpose of this meeting was
to discuss conceptual design of the new calibration system.  Understanding
this piece of the BPM system at some level is schedule critical because it
will almost certainly have an impact on the preamp design.
   Peter led off meeting with overview of the design of the present
calibration system.
   Requirements of the new system were reviewed. Calibration to a position
accuracy of +-0.25mm position and 2% intensity is specified.  The BPM
sensitivities are about 0.63db/mm vertical and 0.29db/mm horizontal;
therefore 0.25mm corresponds to 0.8% test signal accuracy (horizontal).
   Considerable discussion about possible designs transpired.
   The result was identification of a set of design parameters from which
more detailed engineering could proceed.  Those parameters are:
1) Use single daisy-chained test signal cable, i.e. not separate cables for
A and B test signals.  Parallel cable system did not seem suitable to
control relative levels to the 1% accuracy level.
2) Test signals shall produce preamp outputs with same time shape as 2.5MHz
beam structure and 7.5Mhz beam structure.  No attempt to simulate signal of
unbunched beam.
3) Test signals shall be continuous train of pulses, e.g. not separate
bursts of 4 2.5MHz bunch signals.  This is to eliminate timing
considerations from the design at the present time.  This may be re-visited
once the timing issues of measuring actual beam signals are well in hand.
4) There shall be an automatic level control (ALC) circuit at each preamp to
facilitate equal amplitude test signals to each preamp despite attenuation
down the daisy chain.  (Expected compliance range of ALC is order 20 db,
that is approximately the attenuation down the daisy chain at 7.5MHz.)  The
ALC circuit shall have two reference levels in a ratio of 2:30, the ratio of
low to high 2.5MHz beam intensities, to calibrate at two different
"intensities".  There shall not be a continuous range of test signal
amplitudes.
5) Common test signal shall be "split" into A and B signals local to each
preamp downstream of ALC circuit.  Test ratios of A=B, A=B-6db, and B=A-6db
will be provided. (Note this corresponds to approximately +-20.7mm for a
horizontal BPM and +-9.5mm for vertical BPM.
   Sergio Zimmermann agreed to pursue engineering details for this scope of
calibration system.
   Next meeting on this topic was not set, although they should continue at
rate of once per week in order to assure that progress is being made, that
this direction continues to be sensible, that any show-stoppers are caught
early, and that implications for other parts of the system are identified as
soon as possible.


Bob Webber           mailto:webber@fnal.gov
phone (630)840-5415  pager (630)722-0085