Pre-injector Upgrade Updates
(19 Jan 2011 – 09 Feb 2011)
C.Y. Tan
09 Feb 2011

---
Time lines
We should get some sort of rough time line laid out.

---
Source Status

---
LEBT Status

---
RFQ Status
- Copper plating of RFQ housing is complete. (Dec 2010)
- Vanes being machined. (Jan 2011)
- Visit in March (tentative)

---
MEBT Status

---
Machine grid to put in fingers for buncher
Discussions with Okamura and Time Co. Time built a prototype with ring and fingers.
We asked Time to go ahead to put in grooves to the grid holders.

---
Quad Rotation Errors

---
New stand obstructions?
Which connectors are not used?
Change location of 1/2 quad power in.

---
Controls

---
Test Stand
- Room has been cleaned up.
  - Beam line layout in progress
    - Water – Bob Slazak
    - Electrical – Jim Ranson
- Need to test LEBT before RFQ connection
  - Wires, toroids at the end of the LEBT, same position as the RFQ.
- Design diagnostic line.
- Drawings from Schempp are sufficient to build table.

---
Test Area

---
Safety
When can the beam line layout in test area be done?

---
RFQ reminders
- Schempp is vendor
  - Make sure that the vanes are cleaned! See ISIS email.
    - Some cleaning details supplied by ISIS.
  - Review and verify on site mechanical design and construction (already in contract).