Pre-injector Upgrade Updates
(30 Mar 2011 – 13 Apr 2011)
C.Y. Tan
13 Apr 2011

---
Reminders
- Fill in the MS Project time lines.
- Fill in paper sections for the review.

---
Source Status

---
LEBT Status

---
Solenoid status
- #1 fiducials added. Stretch wire measurements and Hall probe measurements this week.
- #2 is potted.
- #3 will be potted this week.
- #4 waiting for parts.

---
Capture Efficiency Data for Buncher

---
RFQ Status
No news

---
http://www.firma-kress.de/downloads/Accelarator%20Technology%20update.pdf

---
MEBT Status

---
Controls
Deprecated

---
Controls
- Controls meeting (06 Apr 2011)
  - See Elmie's summary
  - Need 9 racks
    - 1 rack for solenoids
    - 1 rack for trims
    - 1 rack for controls
    - 1 rack for quads
    - 3 racks for pulser extractor
    - 1 rack for vacuum
    - 1 rack for safety

---
Test Area
Dan is putting in required racks

---
Safety
When can the beam line layout in test area be done?

---
RFQ reminders
- Schempp is vendor
  - Make sure that the vanes are cleaned! See ISIS email.
    - Some cleaning details supplied by ISIS.
  - Review and verify on site mechanical design and construction (already in contract).