Pre-injector Upgrade Updates
(20 Jul 2011 – 03 Aug 2011)
C.Y. Tan
03 Aug 2011

---
News
Reminder: review 01 Sep!

---
June
July
Aug
Sep
Oct
Nov
Connect to LEBT, Beam test
Connect RFQ
H- box
H- testing
Vacuum, solenoids, controls etc.
Vacuum test and lower power test
RFQ built and tuned
High power test
RFQ delivered
RFQ stand ready, RFQ driver must be ready
Solenoid power up
Controls and ACNET
We are here!

---
Source Status

---
LEBT Status

---
RFQ Status
Shipped! (28 Jul 2011)
Should arrive on Thu 04 Aug 2011.
Start assembly of RFQ stand in test area.

---
MEBT Status

---
Start assembly of RFQ stand

---
Test area, test stand and instrumentation

---
Controls
Needs update?

---
Safety