## Slide 1
Laser Notcher Cavity Status for September Shutdown
Kevin on vacation till 8/29
All components in hand (with exception of a few vented bolts)
Optical cavity components cleaned & being assembled
Flange in queue to be cleaned
Components for mirror test laser system in hand and components are being assembled
Goal it so be ready for installation September 3rd
Detailed installation plans presented by Kevin in internal review (no issues found with installation plan)
Blue = original Green = revised Red = completed