## Slide 1: PIP Budget/Schedule Status Ken Domann 10/21/15

## Slide 2: % Compl to WBS Lev 4 (Yellow >= 10% Late, Green >= 10% Early)

## Slide 3: Milestone Status (8/1/15 – 1/31/16) (Red > 3 months late)

## Slide 4: FY15 Total Obl Budget thru September 2015

## Slide 5: FY15 To-date FTEs by OHAP – Fcst vs Act

## Slide 6: FY15 Monthly FTEs by OHAP – Fcst vs Act

## Slide 7: FY15 To-date FTEs by Div – Fcst vs Act

## Slide 8: FY15 Monthly FTEs by Div – Fcst vs Act