## Slide 1: PIP Summary Slides
10 Aug 2016

## Slide 2
  Linac
  Laser Notcher: Talk today
  Modulator: 54 cells modulator being prepared for testing on dummy load
  Schedule being refined – so as to understand shutdown and install issues…..
  Booster
    Booster optics software:
    Booster BPMs: Layout for timing card continues – meeting on schedule/M&S completed
    Collimators: Working on analysis – talk about results planned later this month
    Shielding assessment: beam studies performed and extensive interpretation of data collected ongoing
    Vacuum: Working on installing the upgraded pumps in 400 MeV line – end of task
    RF:
Cavity 21: Ready for testing – waiting for RF/John to move into cage and start testing
Cavity 22: Dis-assembly has started
Stations 21&22: Some bus bar arrived – penetration bar – the rest has been ordered
Replacement cavity: no update
Perpendicular bias cavity: Ceramic widow specifications out to vendor – working on cavity mechanical assembly/drawings. Testing continues on higher harmonic cavity tests…
Tuners – 19 ready for RF guys to test….extra ferrite order out?

## Slide 3: Misc News
PMG – last week went fine – no questions
Meeting with Ann for budget discussions today
Meeting with Sergei – canceled for this week – Sergei out of town
Discussions underway about PIP I + : This is an ongoing effort to understand how to transition form PIP I to PIP II – keeping funds and labor on needed tasks…..