## Slide 1: PIP Summary Slides
24th Aug 2016

## Slide 2
  Linac
  Laser Notcher: Moved to laser room for work/improvements – looking at power/flatness
  Modulator: 54 cells modulator should start testing on dummy load this week?
  Schedule being refined – so as to understand shutdown and install issues…..
  Booster
    Booster optics software:
    Booster BPMs: Continued work on frontend – looking to improve signal quality
    Collimators: Talk today -
    Shielding assessment: Documents being written up – Keith has completed first of three…
    Vacuum: Working on installing the upgraded pumps in 400 MeV line – end of task
    RF:
Cavity 21: Ready for testing – in cage being prepared for testing – water leak repaired
Cavity 22: Dis-assembly has started
Stations 21&22: Room is being prepared – breaker panels mounted this week…FESS contract being prepared – should go out this week?
Replacement cavity: no update
Perpendicular bias cavity: Ceramic widow specifications out to vendor – have some cost estimates (ordering 4 – 8 windows). Mechanical drawings still in progress – labor tight
Tuners – 19 tested!!! Done with new tuners. Order for extra 30 ferrite rings done – due end of Sept..

## Slide 3: Misc News
Budget:
Lots of work to understand FY16 remaining purchases –
Funds not used will be reallocated to AD – returned later years
This was completed and Tasks now have to meet M&S requests!!
Meeting with Sergei on Thursday -
Discussions with all task managers continues to refine RLS and budgets/labor…
Future talks:
Shielding assessment: Keith
54 Cell test results/update: Matt/Trevor
2nd Harmonic update: CY Tan
Booster Beam Physics – studies/plans: Kiyomi/etc….