## Slide 1: Mechanical Update
Kevin Duel
Booster 2nd Harmonic Cavity
18 January 2018

## Slide 2: Garnet
5x rings are enroute here
  Will return chipped assembly after receiving and use same packaging
Witness samples will be shipped sometime next week

## Slide 3: PA Upper Assembly Weld – Part Reworked

## Slide 4: Y567 Tube “Fruit Bowl”
Will start welding and wiring the slots

## Slide 5: PA Outer Shell
Waiting for other parts to start welding

## Slide 6: Fabrication and Assembly Status