## Slide 1: Mechanical Update
Kevin Duel
Booster 2nd Harmonic Cavity
29 March 2018

## Slide 2: Garnet
Received last ring and witness pieces
Extra witness piece to fill chips

## Slide 3: Vertical Window
Welding Friday or early next week
Installing Inserts

## Slide 4: Tuner Outer Conductor Cooling Jacket Welded
.020-.030” bow in center
Need to clean up edges
To be sent to outside machine shop Monday

## Slide 5: Coupler Ring Received
Weld
Machine shop will clean up

## Slide 6: Inner Conductor Cooling Tube Soldering Progress
Needs further machining before welding