## Slide 1: DEJ activities last month 08-06-2020
Booster / PIP-II Activities
  Injection absorber -> optimization stalled (only way to address ALARA add length
  Booster Collimation -> working on
  Longitudinal Dampers
  CHG0 -> costs & labor & schedule change -> PIP-II BCR
  E4R-> trying to get Booster girder to E4R ( all effort considered fill in.. Manpower scarce
  PIP-II Injection
    PyOrbit painting simulations
    MadX tracking of excited states
    Straight layout and ORBUMP design
  BTL collimation – BAL
Laser Activities
  Laser Notcher Modernization -> new cavity mounting flange, reduced mirror separation, improved spare pulsed fiber amplifier ( to be operational) connectorized PriTel-OEI
  A0 Laser Lab Modernization- purchases ( most notable fusion splicer & CO2 snow cleaning)
  LDRD activities -> further refined requirements & hardware design , include features to allow active OSC phase 2 experiment @ IOTA
  SBIR Activities -> address beam combination
Next month
  Continue above efforts regarding PIP-II
    Develop detailed BOE (M&S, labor, & schedule) to submit BCR
    Finish response to Booster collimator PDR
    Initiate mechanical design for injection absorber
  Continue laser activities